## Slide 1
IDRM
Integrated Disaster Response Management (MVP)
Stakeholder → SDLC → Architecture → Engineering → Operations → Organizational Knowledge
MASTER REFERENCE
A practical documentation, role-mastery and delivery blueprint for building a credible MVP—and evolving it safely.
Design baseline: calm visual hierarchy • high contrast • concise content • WCAG 2.2 AA-inspired accessibility
MVP • v1.0

## Slide 2
Executive framing
0 → 8
What the deck validates before implementation begins
IDRM • Integrated Disaster Response Management • MVP
2
WHAT MUST BE TRUE
• Problem and users are explicit
• MVP scope has a hard boundary
• Architecture decisions are recorded
• Security is designed, not bolted on
• Quality gates are measurable
• Operations can recover the service
• Ownership is unambiguous
THE MINIMUM EVIDENCE SET
• Vision + PRD + stakeholder map
• SRS / use cases + acceptance criteria
• Architecture + ADRs + diagrams
• Data model + API contract
• Threat model + security controls
• Test strategy + CI/CD gates
• Deployment + observability + DR runbooks
• Roles / RACI + decision log
THE DELIVERY LOGIC
• Why → Vision / PRD
• Who → Stakeholders / Roles
• What → Domains / Requirements
• How → Architecture / Modules
• Data → Model / Flows / Contracts
• Trust → Security / Threats
• Proof → Testing / UAT
• Run → Deployment / Monitoring / DR
• Learn → Knowledge / Evolution

## Slide 3
Master roadmap
Your suggested order, normalized into a coherent stakeholder-to-engineering narrative
IDRM • Integrated Disaster Response Management • MVP
3
PRD
Vision
Stakeholders
Domains
Lifecycle
Architecture
Layered View
Functional View
Modules
Data Flow
Packet Flow
Workflow
Database
Security
Testing
CI/CD
Deployment
Monitoring
Operations
Roles
Ownership
Enterprise Evolution
Recommended reading rule
Every downstream artifact should answer to an upstream decision: requirements trace to capabilities; capabilities trace to modules; modules trace to APIs/data; controls trace to threats; tests trace to acceptance criteria; operations trace to service objectives.

## Slide 4
Minimum document set
Documents 1–4 • generate in this order; each becomes input to the next
IDRM • Integrated Disaster Response Management • MVP
4
01
1. Vision & Project Charter
Why / boundaries / outcomes
Vision, mission, principles, objectives, success metrics, constraints, assumptions and MVP definition.
02
2. PRD — Product Requirements Document
What / for whom / why now
Problem statement, scope, personas, functional goals, non-functional goals, user journeys, priorities and acceptance-level outcomes.
03
3. Stakeholder & Governance Pack
Who / authority / accountability
Stakeholder ecosystem, RACI, decision rights, escalation paths, communication model and governance cadence.
04
4. Business Domain & Disaster Lifecycle
How the mission operates
Incident, resource, volunteer, GIS, communication and analytics domains mapped to preparedness, mitigation, response, recovery and resilience.
Validation rule: if a document does not change a decision, reduce ambiguity, establish evidence, or enable a role to act, it is probably not MVP-critical.

## Slide 5
Minimum document set
Documents 5–8 • generate in this order; each becomes input to the next
IDRM • Integrated Disaster Response Management • MVP
5
05
5. SRS + Use Cases + Traceability
What the software shall do
Functional/non-functional requirements, use cases, business rules, acceptance criteria and requirement-to-test traceability.
06
6. Architecture & ADR Pack
How the system is shaped
Context, layered/component/module views, deployment, data flow, packet flow, workflows, quality attributes and Architecture Decision Records.
07
7. Data & API Contract Pack
How information moves
ERD, schema, data dictionary, retention, migration rules, API/OpenAPI contract, error model, versioning and integration boundaries.
08
8. Security & Threat Model
What must be protected
Assets, trust boundaries, STRIDE threats, OWASP mapping, IAM/OIDC/RBAC, secrets, encryption, audit, secure data flows and mitigations.
Validation rule: if a document does not change a decision, reduce ambiguity, establish evidence, or enable a role to act, it is probably not MVP-critical.

## Slide 6
Minimum document set
Documents 9–12 • generate in this order; each becomes input to the next
IDRM • Integrated Disaster Response Management • MVP
6
09
9. UX / Accessibility Specification
How people safely use it
Information architecture, critical journeys, responsive states, keyboard access, labels, focus, error handling and WCAG 2.2 AA target.
10
10. Test Strategy & Quality Plan
How we prove it works
Unit, integration, API, database, contract, E2E, performance, security, UAT, environments, test data and quality gates.
11
11. CI/CD & Release Plan
How changes become releases
Branching, lint, test, coverage, security scans, artifact packaging, deployment promotion, rollback and release evidence.
12
12. Deployment & Operations Runbooks
How we run it
Standalone Ubuntu/AWS deployment topology, configuration, ports, hardening, service startup, upgrades, incident response and operational checklists.
Validation rule: if a document does not change a decision, reduce ambiguity, establish evidence, or enable a role to act, it is probably not MVP-critical.

## Slide 7
Minimum document set
Documents 13–16 • generate in this order; each becomes input to the next
IDRM • Integrated Disaster Response Management • MVP
7
13
13. Observability & SLO Pack
How we know it is healthy
Logs, metrics, traces, dashboards, alerts, SLI/SLO definitions, escalation paths, retention and operational review.
14
14. Backup / DR / Business Continuity
How we recover
Backup policy, restore procedure, failover/fallback, RPO/RTO targets, DR tests, evidence and recovery ownership.
15
15. Roles / Ownership / Knowledge Base
Who sustains it
Job roles by SDLC, engineering ownership matrix, decision matrix, SOPs, ADR index, runbooks, FAQs, training and lessons learned.
16
16. Evolution Roadmap
How it grows safely
Maturity stages, technical debt, risks, capability roadmap, modernization triggers, scaling options, governance checkpoints and 10-year direction.
Validation rule: if a document does not change a decision, reduce ambiguity, establish evidence, or enable a role to act, it is probably not MVP-critical.

## Slide 8
Artifact dependency chain
The documents form a traceable chain—not a document dump
IDRM • Integrated Disaster Response Management • MVP
8
Vision / Charter
PRD
SRS + Use Cases
Architecture + ADRs
Data + API Contracts
Threat Model
Test Strategy
CI/CD + Release
Deployment + Ops
Observability + DR
Knowledge Base
Traceability moves both ways
Requirement → design decision → implementation → test evidence → release evidence → operational evidence → learning / change request

## Slide 9
Architecture: the minimum complete view
Use multiple complementary views; no single diagram is sufficient
IDRM • Integrated Disaster Response Management • MVP
9
Experience
Web / mobile / accessibility / public information
Edge & API
Reverse proxy / gateway / TLS / rate limits
Application
Flask / FastAPI / services / workers / workflows
Data
PostgreSQL + PostGIS / Redis / object storage
Integration
Email/SMS / maps / weather / identity / external APIs
Operations
CI/CD / logs / metrics / traces / backup / DR
VIEWS
Context
Layered
Functional
Component
Data Flow
Packet Flow
Workflow
Deployment
Architecture quality attributes: security • reliability • maintainability • performance • observability • recoverability • accessibility • cost

## Slide 10
Functional view → module view → flow view
Keep business capabilities visible while implementation becomes more detailed
IDRM • Integrated Disaster Response Management • MVP
10
Incident
Resources
Volunteers
GIS
Communication
Analytics
Identity
Audit
Notifications
Administration
Business capability
→ module boundary
→ API / event
→ data / audit
FLOW CHECK
• Actor starts journey
• Workflow validates state
• Module enforces rule
• API/event carries intent
• Database records truth
FAILURE CHECK
• Timeout
• Validation error
• Dependency unavailable
• Duplicate request
• Partial completion
EVIDENCE
• Audit record
• Metric
• Trace
• Notification
• Test result

## Slide 11
Data architecture: minimum evidence
Make data ownership, spatial capability and recovery explicit
IDRM • Integrated Disaster Response Management • MVP
11
Store | Purpose | MVP decision | Key controls
PostgreSQL | Transactional truth | Primary relational DB | ACID, constraints, migrations, backup
PostGIS | Spatial data | GIS-enabled queries | SRID discipline, spatial indexes, validation
Redis | Cache / sessions / queues | Performance + transient state | TTL, bounded memory, persistence only where justified
Object Storage | Files / evidence / exports | Durable blob storage | Encryption, retention, versioning, access control
DATA CONTRACT
• Data dictionary
• Ownership / stewardship
• Retention + deletion
• Migration policy
SPATIAL CONTRACT
• Geometry types
• CRS / SRID
• Precision
• Spatial indexes
RECOVERY CONTRACT
• Backup frequency
• Restore evidence
• RPO / RTO
• Restore ownership

## Slide 12
Security architecture + threat model
Security evidence must be traceable to assets, trust boundaries and controls
IDRM • Integrated Disaster Response Management • MVP
12
IDENTITY
• OIDC / authentication
• RBAC / least privilege
• Session / token policy
TRUST
• Trust boundaries
• Secure data flows
• Input validation
• API authorization
THREATS
• STRIDE
• OWASP risk mapping
• Abuse cases
• Dependency risk
PROTECTION
• TLS
• Encryption at rest
• Secrets management
• Audit logging
ASSURANCE
• SAST / SCA
• DAST
• Security tests
• Incident response
Asset → threat → risk → control → test → evidence → review
MVP principle: security is a cross-cutting quality attribute, not a single module.

## Slide 13
Quality + CI/CD
Automate the evidence chain before deployment
IDRM • Integrated Disaster Response Management • MVP
13
Commit
Lint / SAST
Unit
Integration / API
DB / Contract
Coverage
Package
Deploy
Smoke / UAT
Monitor
TEST PYRAMID
• Unit: fast, many
• Integration: boundaries
• API: contract + behavior
• DB: integrity + migrations
• E2E/UAT: critical journeys
QUALITY GATES
• All required tests pass
• Coverage threshold met
• No critical vulnerabilities
• Build is reproducible
• Artifact is versioned
RELEASE EVIDENCE
• Commit SHA
• Test report
• Security report
• Artifact digest
• Deployment result
• Rollback readiness
Release decision = evidence, not confidence.

## Slide 14
Deployment + operations
Two MVP deployment targets; the operational contract stays the same
IDRM • Integrated Disaster Response Management • MVP
14
STANDALONE UBUNTU — CAMPUS
• Nginx / TLS / firewall
• Containerized or supervised services
• PostgreSQL + PostGIS
• Redis + object storage
• Prometheus / Grafana / logs
• Local + off-site backup
AWS — CLOUD PATH
• VPC / subnets / security groups
• Compute + managed database
• Object storage + cache
• CloudWatch / tracing / alarms
• Backup + cross-region options
• IaC + CI/CD promotion
Common operational contract
Deploy → verify health → observe → alert → recover → document → review → improve

## Slide 15
Observability + disaster recovery
Operational readiness is part of MVP—not post-MVP polish
IDRM • Integrated Disaster Response Management • MVP
15
LOGS
• Structured JSON
• Correlation IDs
• Access / audit events
• Retention policy
METRICS
• Availability
• Latency / error rate
• CPU / memory / disk
• Business indicators
TRACES
• Request path
• Dependency latency
• Failure hotspots
• Critical workflows
ALERTS
• Thresholds
• Routing
• Escalation
• Runbook link
DR: backup → restore test → failover plan → RPO/RTO → drill → evidence → improvement

## Slide 16
Job roles grouped by SDLC
Ownership is a progression: each role needs a defined mastery path
IDRM • Integrated Disaster Response Management • MVP
16
SDLC | Primary roles | Core responsibility | Mastery evidence
Foundation | Product Owner / PM / BA | Vision, scope, stakeholders, outcomes | Approved PRD + measurable success metrics
Requirements | BA / Domain Expert / System Analyst | Use cases, rules, acceptance criteria | Traceable SRS + acceptance set
Architecture | Solution / Data / Security Architect | Views, trade-offs, threats, contracts | Architecture pack + ADRs
Engineering | Frontend / Backend / Full Stack | Implementation, reviews, tests | Working modules + quality gates
Quality | QA / Automation / Performance | Test strategy, evidence, UAT | Coverage + test reports + defect closure
Operations | DevOps / SRE / SysAdmin | Deploy, observe, recover | Runbooks + dashboards + DR drill
Knowledge | Tech Writer / Trainer / Owner | SOPs, decisions, onboarding | Discoverable, current knowledge base
Cross-cutting: Security • Data Stewardship • Change Management • Compliance • Documentation

## Slide 17
Role-to-mastery transition flow
Use the same documentation set as the learning curriculum
IDRM • Integrated Disaster Response Management • MVP
17
NOVICE
Orientation
Glossary • Vision • Domain map • Safety basics
FOUNDATION
Guided practice
PRD/SRS reading • diagram literacy • Git • local setup
PRACTITIONER
Owned slice
Implement/test/run one bounded capability
INDEPENDENT
End-to-end
Design → build → test → deploy → observe
MASTER
System stewardship
Decide • mentor • review • optimize • evolve
Mastery is demonstrated by evidence: can explain → can perform → can troubleshoot → can improve → can teach.

## Slide 18
Role-specific learning pathways
Different roles share foundations, then branch into their evidence of mastery
IDRM • Integrated Disaster Response Management • MVP
18
Product / BA
Vision → PRD → Stakeholders → Domains → SRS → Acceptance → Analytics
Architect
PRD → Quality Attributes → Context → Layers → Components → Data/API → ADR → Threats
Developer
SRS → Module → API → DB → Tests → CI → Observability → Refactoring
QA / Test
Requirements → Risk → Test Design → Unit/API/DB → Integration → E2E/UAT → Quality Gates
DevOps / SRE
Architecture → Linux/Networking → CI/CD → Deploy → Metrics/Logs/Traces → DR
Security
Assets → Trust Boundaries → STRIDE/OWASP → IAM → Secure Flows → Scans → Incident Response
Data / DBA / GIS
Domain → ERD → PostgreSQL → PostGIS → Indexing → Backup → Data Quality
Support / Knowledge
User Journeys → SOPs → Runbooks → Monitoring → Incident → RCA → Knowledge Base

## Slide 19
Supplementary guides
Reading beyond the minimum document set—use them to accelerate safe execution
IDRM • Integrated Disaster Response Management • MVP
19
Architecture
C4-style context/container/component thinking; ADRs; quality attributes; trade-off records.
API Engineering
OpenAPI; HTTP semantics; error models; versioning; idempotency; auth; rate limiting.
Database & GIS
PostgreSQL fundamentals; PostGIS spatial types/indexes; migrations; backup/restore; data quality.
Security
OWASP Top 10; STRIDE; OIDC/OAuth; RBAC; secrets; TLS; secure coding; dependency hygiene.
Testing
Testing pyramid; contract testing; API testing; performance; security testing; UAT; test data.
DevOps
Git; CI/CD; Linux; Docker; reverse proxy; TLS; deployment strategies; rollback.
Observability
Structured logs; metrics; traces; SLI/SLO; alert design; dashboards; incident response.
DR & Resilience
RPO/RTO; backup strategy; restore drills; failover/failback; runbooks; game days.
Accessibility
WCAG 2.2; keyboard access; semantic structure; focus; labels; errors; contrast; inclusive UX.
Governance
RACI; change control; risk register; decision log; audit evidence; documentation lifecycle.

## Slide 20
MVP readiness checklist
A minimum credible release should be explainable, testable, deployable and recoverable
IDRM • Integrated Disaster Response Management • MVP
20
PRODUCT
✓ PRD approved; MVP scope explicit; success metrics measurable
STAKEHOLDERS
✓ Roles, decision rights, escalation and ownership documented
REQUIREMENTS
✓ Acceptance criteria + traceability exist for critical capabilities
ARCHITECTURE
✓ Context/layer/component/data/deployment views + ADRs exist
DATA
✓ Schema, PostGIS rules, migrations, retention and backup are defined
SECURITY
✓ Threat model + authN/authZ + audit + security tests are evidenced
QUALITY
✓ Unit/API/integration/DB/contract/E2E/UAT plan and gates are automated
DELIVERY
✓ CI/CD produces versioned artifacts and supports rollback
OPERATIONS
✓ Health checks, logs, metrics, alerts and runbooks are usable
RECOVERY
✓ Backups are restorable; RPO/RTO targets are tested
KNOWLEDGE
✓ Onboarding, SOPs, decisions and ownership are discoverable

## Slide 21
Review, validation & conformance gates
The artifact set stays trustworthy through recurring review
IDRM • Integrated Disaster Response Management • MVP
21
Gate | Focus | Evidence | Primary reviewers
G0 | Scope | Vision / PRD / stakeholders | Product + business
G1 | Requirements | SRS / acceptance / traceability | BA + domain + QA
G2 | Architecture | Views / ADRs / data / threats | Architect + security
G3 | Build | Code / tests / scans / contracts | Engineering + QA
G4 | Release | CI/CD evidence / UAT / rollback | Release + operations
G5 | Operate | SLOs / incidents / backups / DR | SRE / admin / owner
G6 | Improve | RCA / lessons / roadmap / decisions | All accountable owners
Accessibility baseline for the product UI: target WCAG 2.2 AA; do not rely on color alone; design for keyboard/focus; verify contrast and interaction states.

## Slide 22
Accessibility & visual conformance
A calm poster/deck style is useful only if the actual product is accessible
IDRM • Integrated Disaster Response Management • MVP
22
WCAG 2.2 AA TARGET
• Perceivable
• Operable
• Understandable
• Robust
• Keyboard usable
• Visible focus
• Accessible names / labels
• Error prevention + recovery
VISUAL BASELINE
• Strong text/background contrast
• Never encode meaning by color alone
• Readable type hierarchy
• Adequate spacing / touch targets
• Consistent components
• No decorative clutter behind text
VALIDATION
• Automated accessibility scan
• Keyboard-only pass
• Screen-reader spot checks
• Contrast checks
• Zoom / reflow checks
• Critical journey manual review
• Record defects + evidence
W3C identifies WCAG 2.2 as a current W3C Recommendation; this deck uses it as the accessibility baseline for IDRM UI work.

## Slide 23
Reusable CO-STAR-A master prompt
Use this to generate future IDRM posters or reference diagrams consistently
IDRM • Integrated Disaster Response Management • MVP
23
C
IDRM MVP; disaster-response platform; stakeholder-to-SDLC documentation; target deployment may be standalone Ubuntu campus or AWS.
O
Create one accurate, self-contained reference artifact for the requested IDRM topic; add only MVP-relevant concepts.
S
Serene, sober, professional, restrained; high information density without visual clutter; consistent IDRM navy/teal palette.
T
Calm, precise, trustworthy, engineering-oriented; avoid marketing hype and unsupported claims.
A
Citizens, responders, administrators, product/business, architects, developers, QA, security, DevOps/SRE, data and support teams.
R
Enumerate layers, responsibilities, flows, controls, dependencies, evidence and decision points; distinguish MVP from future evolution.
A
Review for internal consistency, terminology, compatibility, security, accessibility and conformance; target WCAG 2.2 AA principles for UI; avoid color-only encoding; validate every diagram arrow and label.

## Slide 24
IDRM MVP — THE MINIMUM COMPLETE SYSTEM
Not the most documents. The smallest set of evidence that lets the team understand, build, secure, test, operate and evolve the system.
UNDERSTAND
Vision • PRD • Stakeholders
DESIGN
Requirements • Architecture • Data • Security
BUILD
Modules • APIs • Tests • CI/CD
RUN
Deployment • Observability • DR
SUSTAIN
Roles • Ownership • Knowledge • Evolution
Better Data. Better Response. Better Outcomes.
Prepared today • Protected tomorrow • Designed to learn